**Team 9**

**COMP 3111: Introduction to Software Engineering**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  |  | **Minute 1 of the Project** |  |
|  |  |  | **BCD** |  |
|  | **Date:** | October 31, 2018 | |  |
|  | **Time:** | 10:00 a.m. | |  |
|  | **Place:** | Library Group Study Room LG4-14 | |  |
|  | **Attending:** | Ben, Calvin, David | |  |
|  | **Absent:** | None | |  |
|  | **Recorder:** | Ben | |  |
| **1. Report on progress during the past week** | | | |  |
|  |  |  |  |  |
|  | **Name** |  | **Tasks worked on in the past week** | **Total hours** |
|  | Ben |  | Understand the tasks and learn java and git | 3 |
|  | Calvin |  | Understand the tasks and learn java and git | 3 |
|  | David |  | Understand the tasks and learn java and git | 3 |

**2. Discussion of impediments and resolution**

2.1 We decided to work on different branches for different tasks, but this may cause a lot of conflicts when merging branches in future. As a result, we agreed the coding format, which is not to change things on master branch, but we can add new functions and statements to it.

2.2 Requirements of the lowest price, date and refine button are not clear to us, so Ben is going to ask the TA before next meeting.

**3. Goals for the coming week**

|  |  |
| --- | --- |
| **Name** | **Tasks that will be worked on in the coming week** |
| Ben | Complete task3 on default pages and try implement task5 |
| Calvin | Complete task4 and task6 |
| David | Complete task1 and task2 |

**4. Meeting adjournment and next meeting**

The meeting was adjourned at 11:30 a.m. The next meeting is scheduled for November 7 at 10:00 a.m. in the Library Study Room LG4-14.

1/1

**Team 9**

**COMP 3111: Introduction to Software Engineering**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  |  | **Minute 2 of the Project** |  |
|  |  |  | **BCD** |  |
|  | **Date:** | November 7, 2018 | |  |
|  | **Time:** | 10:00 a.m. | |  |
|  | **Place:** | Library Group Study Room LG4-14 | |  |
|  | **Attending:** | Ben, Calvin, David | |  |
|  | **Absent:** | None | |  |
|  | **Recorder:** | Calvin | |  |
| **1. Report on progress during the past week** | | | |  |
|  |  |  |  |  |
|  | **Name** |  | **Tasks worked on in the past week** | **Total hours** |
|  | Ben |  | Implemented task3 and understood task5 | 2 |
|  | Calvin |  | Implemented task4 and task6 | 3 |
|  | David |  | Implemented task1 and task2 | 3.5 |

**2. Discussion of impediments and resolution**

2.1 David found out that the code should implemented in a function, otherwise the code will be hard to test.

2.2 We found out that “.gitignore” is not well defined in master, so we included the binary files in the commit. We have to change the “.gitignore” in all our branches.

**3. Goals for the coming week**

|  |  |
| --- | --- |
| **Name** | **Tasks that will be worked on in the coming week** |
| Ben | Complete task3 (amazon page), and write test cases for task3 and task5 |
| Calvin | Write test cases for task4 and task6 |
| David | Reorganize code and write test cases for task1 and task2 |

**4. Meeting adjournment and next meeting**

The meeting was adjourned at 11:30 a.m. The next meeting is scheduled for November 14 at 10:00 a.m. in the Library Study Room LG4-14.

1/1

**Team 9**

**COMP 3111: Introduction to Software Engineering**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  |  | **Minute 3 of the Project** |  |
|  |  |  | **BCD** |  |
|  | **Date:** | November 14, 2018 | |  |
|  | **Time:** | 10:00 a.m. | |  |
|  | **Place:** | Library Group Study Room LG4-14 | |  |
|  | **Attending:** | Ben, Calvin, David | |  |
|  | **Absent:** | None | |  |
|  | **Recorder:** | David | |  |
| **1. Report on progress during the past week** | | | |  |
|  |  |  |  |  |
|  | **Name** |  | **Tasks worked on in the past week** | **Total hours** |
|  | Ben |  | Wrote test cases for task3 and task5 | 2 |
|  | Calvin |  | Wrote test cases for task4 and task6 | 2 |
|  | David |  | Wrote test cases for task1 and task2 | 2 |

**2. Discussion of impediments and resolution**

2.1 We found out that for test cases for task2 and task3, the expected result may change when access the data with different time. So, we decided to download the html pages, so we can test the function by accessing local html page which pretend to be an actual webpage.


**3. Goals for the coming week**

|  |  |
| --- | --- |
| **Name** | **Tasks that will be worked on in the coming week** |
| Ben | Modify test cases for task3 |
| Calvin | Refine documentations |
| David | Modify test cases for task2 |

**4. Meeting adjournment and next meeting**

The meeting was adjourned at 11:30 a.m. The next meeting is scheduled for November 21 at 10:00 a.m. in the Library Study Room LG4-14.

1/1

Gantt chart: