First Meeting(31/10)

* Code format:

1. Try the best to group the statements into a function, and use java doc format to comment
2. Else comment the statement (not recommended)

* Confirm another scrape portal (Amazon)
* Problems of Lowest price (zero), and data without date, need to ask how to handle (Ask on Tuesday (6/11) by Ben)
* !! only add, no modification of master’s content or delete master’s content
* Before coding, git pull, before leave, git commit/push (self branch)
* Use separate branches for each task
* Next Meeting, (7/11)
* Discuss refine function in next meeting
* Expected progress for next meeting:

1. Ben: try amazon next page implementation
2. Calvin: fully implemented on task 4 and task 6
3. David: fully implemented task1 and 2

Taken by Ben